CHANGE REQUEST (CR-002)

Retail Sales System – Expiration Alert Module for Perishable Products

Project Information

| Item | Description |
| --- | --- |
| Project Name | Retail Sales System |
| Change Request ID | CR-002 |
| Request Type | Functional Enhancement |
| Requested By | Client / Retail Operations Department |
| Date | April 29 , 2026 |
| Priority | High |
| Impact Level | High |
| Status | Proposed |

Introducción

This document presents the formal analysis and evaluation of Change Request CR-002 for the Retail Sales System. The purpose of this change request is to address the operational and financial problems caused by the lack of automated monitoring for perishable inventory items within the organization.

Currently, the system manages product registration, inventory operations, and sales transactions; however, it does not provide mechanisms to monitor product expiration dates or generate preventive notifications when perishable items are close to expiring. As a result, the company has experienced inventory losses, inefficient stock rotation, and increased operational risks associated with expired products.

To solve this problem, the client has requested the implementation of a new Expiration Alert Module capable of automatically tracking product lots and generating alerts before expiration dates are reached. The module will notify authorized personnel about products nearing expiration, allowing the organization to take preventive actions such as promotions, stock redistribution, or product removal.

This document explains the business problem, the proposed technical solution, the expected operational benefits, and the impact that the requested change will have on the project. Additionally, it analyzes how the new functionality affects the system architecture, database structure, development activities, testing processes, Agile planning, and Software Configuration Management (SCM) practices.

The report also includes the new functional and non-functional requirements associated with the module, effort and cost estimations, risk analysis, implementation timelines, and the final approval recommendation for the change request.

The implementation of this enhancement aims to improve inventory control efficiency, reduce financial losses caused by expired products, strengthen product traceability, and increase the overall quality and reliability of the Retail Sales System.

1. Change Request Description

The client has identified significant financial losses caused by expired perishable products that remain in inventory without timely monitoring. Currently, the Retail Sales System stores product information and inventory data; however, it does not provide automatic alerts regarding upcoming expiration dates for product lots.

Due to this operational issue, the client requests the implementation of an Expiration Alert Module capable of automatically detecting lots that are close to their due date and notifying authorized personnel before expiration occurs.

The proposed functionality must support continuous monitoring of perishable inventory items and generate alerts based on configurable expiration thresholds.

2. Business Problem

The organization currently experiences the following operational problems:

- Financial losses caused by expired products remaining in stock

- Lack of visibility regarding expiration dates

- Manual monitoring processes that are inefficient and error-prone

- Delays in removing expired items from inventory

- Increased risk of selling expired products to customers

- Reduced inventory rotation efficiency

- Customer dissatisfaction and reputational risks

The absence of automated expiration tracking directly affects operational efficiency and inventory management quality.

3. Business Justification

The implementation of the expiration alert module is necessary to improve inventory control and reduce losses associated with perishable products.

The new functionality provides several business benefits:

- Reduction of economic losses caused by expired inventory

- Improved inventory rotation processes

- Faster decision-making for product discounts or removal

- Better compliance with food safety and retail regulations

- Improved operational efficiency

- Increased customer satisfaction and trust

- Improved product traceability

This change adds strategic value because it transforms reactive inventory management into proactive inventory control.

4. Proposed Solution

The proposed solution consists of implementing a new module integrated into the existing inventory management system.

The module will:

- Monitor expiration dates of product lots automatically

- Generate alerts before products expire

- Classify alerts according to urgency level

- Notify authorized users through the system dashboard

- Allow configuration of alert thresholds (example: 30, 15, 7, and 1 day before expiration)

- Maintain alert history and audit logs

- Generate reports for products close to expiration

The module will integrate with existing product and inventory databases.

5. Functional Impact

The change directly impacts several modules of the Retail Sales System.

Affected Modules

| Module | Impact |
| --- | --- |
| Inventory Management | High |
| Product Management | High |
| Database | High |
| Notification System | Medium |
| Reporting Module | Medium |
| Security & Roles | Low |
| Dashboard Interface | Medium |

6. New Functional Requirements

Expiration Alert Module

RF-046

The system shall automatically monitor expiration dates of perishable product lots.

RF-047

The system shall generate alerts for products nearing expiration.

RF-048

The system shall classify alerts by urgency level:

- Critical

- High

- Medium

- Low

RF-049

The system shall allow administrators to configure alert thresholds.

RF-050

The system shall notify authorized users through the dashboard.

RF-051

The system shall generate daily reports of products close to expiration.

RF-052

The system shall register expired products automatically.

RF-053

The system shall maintain alert history for auditing purposes.

RF-054

The system shall prevent the sale of expired products.

RF-055

The system shall allow supervisors to mark alerts as resolved.

7. New Non-Functional Requirements

RNF-018

The alert generation process shall execute automatically every 24 hours.

RNF-019

The system shall generate expiration alerts in less than 5 seconds after inventory validation.

RNF-020

The module shall support monitoring of at least 50,000 product lots.

RNF-021

The system shall maintain alert logs for a minimum period of 12 months.

RNF-022

The module shall integrate with existing SCM and audit systems.

8. Technical Impact Analysis

The requested functionality introduces significant technical modifications.

Database Impact

The database requires:

- New tables for expiration alerts

- Additional fields for expiration thresholds

- Alert status tracking

- Historical alert records

Example of New Tables

| Table | Purpose |
| --- | --- |
| Product_Lot | Store lot expiration information |
| Expiration_Alerts | Store generated alerts |
| Alert_History | Maintain audit records |

Backend Impact

The backend requires:

- Scheduled validation processes

- Alert generation algorithms

- Notification services

- Integration with inventory management

Estimated complexity: High

Frontend Impact

The interface requires:

- Alert notification panels

- Dashboard indicators

- Alert management screens

- Expiration reports visualization

Estimated complexity: Medium

Integration Impact

The module must integrate with:

- Inventory system

- Sales system

- Reporting system

- User authorization system

Integration complexity: Medium–High

9. Team Impact Analysis

The change affects the development team significantly because it introduces new workflows and additional testing requirements.

Team Impact

| Area | Impact |
| --- | --- |
| Backend Development | High |
| Frontend Development | Medium |
| Database Administration | High |
| QA Testing | High |
| Scrum Planning | Medium |
| SCM Activities | Medium |

10. Risk Analysis

Table: Risks Associated with CR-002

| Risk | Level | Description |
| --- | --- | --- |
| Incorrect alert generation | High | False positives or missed alerts |
| Database performance degradation | Medium | Additional scheduled queries |
| Increased system complexity | High | New integration dependencies |
| User adaptation | Medium | Personnel training required |
| Delayed notifications | Medium | Operational inefficiency |

11. Mitigation Strategies

| Risk | Mitigation |
| --- | --- |
| Incorrect alerts | Extensive QA and validation testing |
| Performance issues | Database optimization and indexing |
| Complexity | Modular architecture design |
| User adaptation | Training sessions and documentation |
| Notification delays | Scheduled monitoring optimization |

12. Effort Estimation

Estimated Development Effort

| Activity | Estimated Effort |
| --- | --- |
| Database modifications | Medium |
| Backend development | High |
| Frontend development | Medium |
| Notification integration | Medium |
| Testing and QA | High |
| Documentation | Medium |

Total Estimated Effort:

HIGH

13. Time Estimation

Estimated Sprint Distribution

| Phase | Estimated Time |
| --- | --- |
| Planning & Analysis | 1 Sprint |
| Development | 2 Sprints |
| Integration | 1 Sprint |
| Testing | 1 Sprint |
| Documentation | 1 Sprint |

Total Estimated Duration:

Approximately 6 weeks

14. Cost Impact

Estimated Additional Costs

| Resource | Estimated Cost |
| --- | --- |
| Backend Development | 6,000 USD |
| Database Adjustments | 2,500 USD |
| QA Testing | 2,000 USD |
| Infrastructure Optimization | 1,500 USD |
| Documentation & SCM | 1,000 USD |

Estimated Total:

≈ 13,000 USD

15. Configuration Management Impact

The implementation of CR-002 affects the software baseline because it introduces:

- New database structures

- New business logic

- New user interface components

- New reports and alerts

- Additional configuration files

SCM activities required:

- Baseline update

- Version control updates

- Branch management in Git

- Change traceability documentation

- Regression testing validation

16. Approval Evaluation

| Factor | Result |
| --- | --- |
| Technical feasibility | Feasible |
| Operational value | High |
| Risk level | Manageable |
| Budget impact | Acceptable |
| Time impact | Acceptable |

17. Final Recommendation

The implementation of CR-002 is strongly recommended because the operational and financial benefits significantly outweigh the implementation cost and technical effort.

The expiration alert module improves inventory management efficiency, reduces losses from expired products, enhances product traceability, and increases customer safety.

Although the implementation introduces additional complexity, Agile methodologies and SCM practices allow the change to be incorporated in a controlled and manageable manner.

18. Final Decision

Status: APPROVED

CR-002 is approved because:

- The problem directly affects business profitability

- The requested functionality provides high operational value

- The technical implementation is feasible

- Risks are manageable through Agile and SCM practices

- The projected reduction in losses justifies the investment

19. Conclusion

The Change Request CR-002 represents a strategic enhancement for the Retail Sales System. The implementation of an automated expiration alert module transforms inventory management from a manual and reactive process into a proactive and preventive control mechanism.

This improvement strengthens operational efficiency, reduces economic losses, improves customer safety, and aligns the system with modern retail inventory management practices.

The integration of this module also reinforces the importance of Software Configuration Management by ensuring traceability, controlled implementation, and maintenance of system stability throughout the software evolution process.