SOFTWARE CONFIGURATION MANAGEMENT

Homework

“Retail Sales System – Configuration Baseline Update”

Author:

Ing. Luis Miguel Fonseca Ponce

Table of Contents

Introduction	3

Current Team Status	3

Required skills	3

Effort estimation	4

Team capacity impact	5

Required time	5

Human resources	7

Technological resources	7

Contract impact	8

Mandatory standards	8

Evaluation scales	8

Risk analysis	9

SWOT Analysis for Change Request CR-001(Team perspective)	9

Guidelines	10

Decision process	10

Approval criteria	11

Final decision	11

Conclusion	12

### Introduction

This document presents the formal evaluation and update of Change Request CR-001 for the Retail Sales System from a Software Configuration Management (SCM) perspective. The objective of this report is to analyze the impact generated by the integration of new functionalities into the system and their effect on the development team, project scope, technological infrastructure, quality standards, and Agile workflow.

The proposed update includes the incorporation of detailed functional requirements and non-functional requirements to improve inventory management, sales operations, user administration, security mechanisms, reporting processes, and system scalability.

Since the project follows Agile methodologies and SCM practices, all modifications must be properly documented, versioned, controlled, and validated before being incorporated into the project baseline.

The analysis also evaluates workload distribution, sprint planning, resource allocation, risk management, and compliance with international software quality standards.

### Functional Requirements

Functional requirements define the services and operations that the Retail Sales System must perform.

## User Management Module

CREATE Operations

RF-001

The system shall allow administrators to register new users with personal information, credentials, and assigned roles.

RF-002

The system shall validate unique email addresses before user creation.

RF-003

The system shall allow role assignment such as Administrator, Cashier, Inventory Manager, and Supervisor.

RF-004

The system shall generate a confirmation notification after successful user registration.

READ Operations

RF-005

The system shall display a list of all registered users.

RF-006

The system shall allow searching users by name, email, or role.

RF-007

The system shall display user account status.

RF-008

The system shall maintain and display user access history.

UPDATE Operations

RF-009

The system shall allow updating personal user information.

RF-010

The system shall allow role and permission modification.

RF-011

The system shall allow password recovery and reset.

RF-012

The system shall allow activation and deactivation of accounts.

DELETE Operations

RF-013

The system shall allow deletion of inactive users.

RF-014

The system shall request confirmation before deletion.

## Product Management Module

CREATE Operations

RF-015

The system shall allow registration of products including code, category, price, stock, and expiration date.

RF-016

The system shall allow attaching images to products.

RF-017

The system shall automatically generate product identifiers.

READ Operations

RF-018

The system shall allow searching products by code, name, or category.

RF-019

The system shall display available stock levels.

RF-020

The system shall display products close to expiration.

RF-021

The system shall display inventory movement history.

UPDATE Operations

RF-022

The system shall allow updating prices and stock quantities.

RF-023

The system shall allow category modification.

RF-024

The system shall allow expiration date updates.

DELETE Operations

RF-025

The system shall allow deletion of discontinued products.

RF-026

The system shall maintain deletion logs for audit purposes.

## Sales Management Module

CREATE Operations

RF-027

The system shall allow creation of new sales transactions.

RF-028

The system shall calculate taxes, subtotals, and totals automatically.

RF-029

The system shall allow discount application.

RF-030

The system shall generate electronic invoices.

RF-031

The system shall support multiple payment methods.

READ Operations

RF-032

The system shall allow searching sales by date and customer.

RF-033

The system shall generate daily sales reports.

RF-034

The system shall display best-selling products statistics.

UPDATE Operations

RF-035

The system shall allow correction of sales transactions by authorized personnel.

RF-036

The system shall update payment status.

DELETE Operations

RF-037

The system shall allow cancellation of sales.

RF-038

The system shall register cancellation activities in audit logs.

## Inventory Management Module

CREATE Operations

RF-039

The system shall register inventory entries and outputs.

RF-040

The system shall generate low-stock alerts automatically.

READ Operations

RF-041

The system shall display current inventory levels.

RF-042

The system shall generate inventory reports.

UPDATE Operations

RF-043

The system shall allow manual inventory adjustments.

RF-044

The system shall update inventory automatically after sales transactions.

DELETE Operations

RF-045

The system shall allow deletion of incorrect inventory records with authorization.

### Non-Functional Requirements

Non-functional requirements define the quality attributes and operational constraints of the system.

Security Requirements

RNF-001

The system shall use encrypted authentication mechanisms.

RNF-002

The system shall implement HTTPS secure communication.

RNF-003

The system shall enforce role-based access control.

RNF-004

The system shall maintain audit logs for all CRUD operations.

Performance Requirements

RNF-005

The system shall respond to requests within 3 seconds.

RNF-006

The system shall support at least 200 concurrent users.

RNF-007

The system shall process sales transactions in real time.

Availability Requirements

RNF-008

The system shall maintain 99% operational availability.

RNF-009

The system shall perform automatic daily backups.

Scalability Requirements

RNF-010

The system architecture shall support modular expansion.

RNF-011

The system shall support database growth without affecting performance.

Usability Requirements

RNF-012

The user interface shall be intuitive and user-friendly.

RNF-013

The system shall be compatible with modern web browsers.

RNF-014

The interface shall support responsive design for mobile devices.

Maintainability Requirements

RNF-015

The source code shall follow coding standards and documentation practices.

RNF-016

The system shall maintain traceability using Git and SCM tools.

RNF-017

The system shall support CI/CD integration processes.

### Current Team Status

The development team is currently in a stable stage of the project lifecycle. Several Agile sprints have already been completed, allowing the team to establish effective communication, collaboration, and version control practices.

Table 1: Team status

| Factor | Status | Justification |
| --- | --- | --- |
| Team maturity | Medium–High | Team members already understand the project architecture and Agile workflow |
| Work stability | Stable | Scrum processes and backlog management are already defined. |
| Impact on team | High | New functionalities require additional coordination and workload |
| Coordination level | High | Multiple technical and managerial roles participate in implementation |

The current workflow allows the team to continue development efficiently; however, the requested changes increase project complexity and require additional planning and monitoring activities.

### Required skills

The change request introduces new technical and organizational requirements that require additional competencies from the development team.

Table 2: Required skills

| Area | Skill | Reason |
| --- | --- | --- |
| Backend | API development | Integration of new modules and services |
| Frontend | Web interface development | Creation of new user interfaces |
| Database | Database migration and optimization | Management of new data structures |
| Security | Authentication and HTTPS | Protection of sensitive information |
| QA | Functional and integration testing | Validation of new scenarios |
| SCM | Version control and baselines | Change traceability |
| Agile | Scrum and sprint management | Incremental integration of functionalities |

The incorporation of these skills ensures that the system can evolve while maintaining software quality, security, and maintainability.

### Effort estimation

Effort is evaluated based on the team’s capacity and workload distribution.

Table 3: Effort scale

| Level | Hours | Meaning |
| --- | --- | --- |
| Low | 1–40 | Minor impact |
| Medium | 41–120 | Moderate |
| High | 121–300 | Significant |
| Very High | 300+ | Critical |

Table 4: Effort per team activity

| Activity | Effort | Impact on Team |
| --- | --- | --- |
| Architecture update | Medium | Coordination required |
| Development | High | Increased workload |
| Integration | Medium | Cross-team work |
| Testing | High | More scenarios |
| Documentation | Low | Minor effort |
| Sprint planning | Medium | Backlog adjustment |

Total effort = High

The effort is high because the change affects multiple team responsibilities and requires coordination across roles.

### Team capacity impact

The change affects the team’s performance in several ways:

- Increased workload per sprint

- Temporary reduction in velocity

- Need for learning and adaptation

- Greater coordination between roles

Result: Moderate-to-high impact on team capacity.

### Required time

Time is estimated in sprints, considering team performance:

Table 6: Estimated time in sprints

| Phase | Sprints | Impact on Team |
| --- | --- | --- |
| Planning | 1 | Backlog update |
| Development | 3 | Intensive workload |
| Integration | 1 | Coordination |
| Testing | 2 | QA effort |
| Documentation | 1 | Minor |

Total ≈ 8 weeks

The team can implement the change incrementally, although initial productivity may decrease.

Table 7: Team cost estimation

| Role | Qty | Cost per week (USD) | Weeks | Total |
| --- | --- | --- | --- | --- |
| Developer | 2 | 800 | 8 | 12800 |
| Web developer | 1 | 900 | 8 | 7200 |
| Database engineer | 1 | 850 | 4 | 3400 |
| Tester | 1 | 700 | 4 | 2800 |
| Scrum master / PM | 1 | 1000 | 8 | 8000 |

Estimated human resource cost = 34,200 USD

Table 8: Technological cost estimation

| Resource | Estimated cost | Reason |
| --- | --- | --- |
| Web server | 500 USD | Hosting |
| SSL certificate | 150 USD | Security |
| Database upgrade | 400 USD | Storage |
| CI/CD tools | 300 USD | Agile integration |
| Testing tools | 250 USD | QA |

Estimated technology cost = 1,600 USD

Table 9: Total approximate cost

| Category | Cost |
| --- | --- |
| Human resources | 34,200 USD |
| Technology | 1,600 USD |
| Total | 35,800 USD |

Approximate cost: ≈ 36,000 USD

### Human resources

Agile teams are usually small, but new functionality may require more roles. The change affects team composition:

Table 7: Human resources

| Role | Qty | Impact |
| --- | --- | --- |
| Developer | 2 | Core implementation |
| Web Developer | 1 | New skills |
| DB Engineer | 1 | Data management |
| Tester | 1 | QA expansion |
| Scrum Master / PM | 1 | Coordination |

The team may need to expand or reorganize to maintain efficiency.

### Technological resources

Table 8: Technology

| Resource | Needed | Team Impact |
| --- | --- | --- |
| Web server | Yes | Deployment |
| App server | Yes | Integration |
| Database server | Yes | Data |
| SSL | Yes | Security |
| Git | Yes | Version control |
| CI/CD | Yes | Automation |

Technology supports the team but requires additional management.

### Contract impact

Even in Agile environments, team workload changes affect agreements:

Table 9: Contract impact

| Item | Change | Reason |
| --- | --- | --- |
| Scope | Yes | New tasks |
| Time | Yes | More sprints |
| Budget | Yes | More effort |
| Agreement | Yes | Formal update |

Contract must be updated to include the new backlog items.

### Mandatory standards

Table 10: Standards

| Standard | Use |
| --- | --- |
| ISO 12207 | Lifecycle |
| ISO 25010 | Quality |
| ISO 27001 | Security |
| Data protection | Customers |
| Agile SCM | Version control |

These standards guide team practices and ensure quality.

### Evaluation scales

Table 11: Scale

| Factor | Scale |
| --- | --- |
| Effort | High |
| Cost | Medium |
| Risk | Medium |
| Time | Medium |
| Impact on team | High |

### Risk analysis

Table 12: Risks

| Risk | Level | Team Impact |
| --- | --- | --- |
| Overload | Medium | Reduced productivity |
| Skill gaps | Medium | Learning curve |
| Complexity | High | Coordination difficulty |
| Delays | Medium | Sprint impact |

Agile practices help mitigate these risks.

### SWOT Analysis for Change Request CR-001(Team perspective)

In order to support the decision-making process for Change Request CR-001, a SWOT analysis (Strengths, Weaknesses, Opportunities, and Threats) was performed.

Strengths

- Experienced team

- Agile methodology already in place

- Established SCM practices

Weaknesses

- Lack of some technical skills

- Potential decrease in velocity

- Increased coordination complexity

Opportunities

- Skill development

- Process improvement

- Better team collaboration

Threats

- Work overload

- Delays due to adaptation

- Increased system complexity

### Guidelines

- Register change request

- Analyze team impact

- Evaluate feasibility

- Estimate effort

- Assess risks

- Update backlog

- Adjust team roles

- Define new baseline

### Decision process

Table 14: Final evaluation

| Factor | Result |
| --- | --- |
| Technical feasibility | Feasible |
| Team capacity | Adjustable |
| Time | Acceptable |
| Risk | Manageable |
| Value | High |

### Approval criteria

Table 15: Rules

| Condition | Result |
| --- | --- |
| Feasible | Yes |
| Team can adapt | Yes |
| Risk manageable | Yes |
| Time acceptable | Yes |
| Value high | Yes |

Result: APPROVED

### Final decision

The Change Request CR-001 is approved because the team has the capacity to adapt through task redistribution, skill development, and Agile practices.

Although the impact on the team is significant, it is manageable with proper planning, coordination, and configuration management.

### Conclusion

The evaluation confirms that the success of the change depends primarily on the team’s ability to adapt, rather than only on technical feasibility.

The team can integrate the change through iterative development, maintaining system stability while managing increased complexity and workload.

Agile methodology and SCM practices ensure that the change can be implemented in a controlled and efficient manner.

The high value of the change justifies the additional effort required from the team, making the approval decision appropriate.