This report details the technical, operational, and financial evaluation for the implementation of the three new requirements for the Retail Sales System (RSS) v.4 (Alert Module, Multi-store Monitoring, and Dairy Regulatory Report), structured with tables to facilitate academic and professional understanding.

Requirements Evaluation Report: Retail Sales System v.4

1. Current Team Status and Capabilities

To address these changes, it is essential to understand the development team's starting point. The following table describes the current conditions regarding this new challenge.

Table 1: Team Status

| Factor | Status | Justification |
| --- | --- | --- |
| Team maturity | Medium–High | Experience with the system. |
| Work stability | Stable | Defined Agile process. |
| Impact on team | High | New technical skills required. |
| Coordination level | High | Multiple roles involved (Backend, Web, DB). |

This table shows that while the team is competent, the introduction of three complex modules represents a "High" impact, necessitating a redistribution of workloads to maintain project velocity.

2. Technical Requirements and Skills

Each of the three requirements (Expiration alerts, Financial monitoring, and Dairy reporting) demands specific skills that the team must apply or acquire.

Table 2: Required Skills by Module

| Area | Skill | Application to Requirements |
| --- | --- | --- |
| Backend | API development | System integration for the online regulatory report. |
| Frontend | Web development | New interface for centralized monitoring of both stores. |
| Database | Design & migration | Updates to manage lot data and expiration dates. |
| Security | HTTPS & SSL | Data protection for online regulatory reporting. |
| QA | Testing | New scenarios to validate perishable item alerts. |

This table identifies which technical profile is responsible for each component. For example, the Database Engineer is crucial for the alert system (lot management), while the Web Developer is vital for multi-store visualization.

3. Effort and Impact Estimation

Because the change affects multiple responsibilities, the total effort is classified as High.

Table 3: Effort per Team Activity

| Activity | Effort Level | Impact on Team |
| --- | --- | --- |
| Architecture update | Medium | Coordination required for multi-store vision. |
| Development | High | Intensive workload for all three modules. |
| Integration | Medium | Cross-team work between Backend and Frontend. |
| Testing (QA) | High | Significant increase in test scenarios (dairy, perishables). |
| Sprint planning | Medium | Backlog adjustment to include new items. |

Effort is measured on a scale where "High" represents between 121 and 300 hours of work. Development and testing are the most intensive tasks due to the sensitivity of health data (dairy) and financial metrics.

4. Timeline and Investment (Budget)

Implementation will be carried out incrementally over an 8-week period.

Table 4: Total Cost Estimation

| Category | Cost (USD) | Primary Detail |
| --- | --- | --- |
| Human Resources | $34,200 | Salaries for Developers, DB Engineer, Tester, and Project Manager. |
| Technology | $1,600 | Servers, SSL Certificates, DB, and CI/CD tools. |
| Total Approximate | $35,800 | Total cost for all three modules. |

This table consolidates the necessary investment. Notably, technological costs include the SSL certificate ($150), which is indispensable for safely fulfilling the online dairy reporting regulation.

5. Risk Analysis

Implementing these features involves risks that must be managed through Software Configuration Management (SCM) practices.

Table 5: Risk Matrix

| Risk | Level | Impact on Team |
| --- | --- | --- |
| Overload | Medium | Potential for reduced productivity. |
| Skill gaps | Medium | Learning curve for new security and API requirements. |
| Complexity | High | Coordination difficulty centralizing data from two stores. |
| Delays | Medium | Direct impact on Sprint delivery dates. |

The most critical risk is "Complexity," as centralizing financial information for a new store while managing health alerts requires exceptional coordination.

6. Conclusion

The implementation of the alert modules, multi-store monitoring, and regulatory reporting is feasible under an Agile methodology. The high value these changes bring to the business—reducing losses and ensuring legal compliance—justifies the additional effort and the estimated budget of approximately $36,000 USD.