SOFTWARE CONFIGURATION MANAGEMENT

Homework

“Retail Sales System – Configuration Baseline Update”

Author:

Ing. Luis Miguel Fonseca Ponce

Table of Contents

Introduction	3

Current Team Status	3

Required skills	3

Effort estimation	4

Team capacity impact	5

Required time	5

Human resources	7

Technological resources	7

Contract impact	8

Mandatory standards	8

Evaluation scales	8

Risk analysis	9

SWOT Analysis for Change Request CR-001(Team perspective)	9

Guidelines	10

Decision process	10

Approval criteria	11

Final decision	11

Conclusion	12

### Introduction

This document presents the formal evaluation of Change Request CR-001 from a team-oriented perspective. The proposed change involves the development of additional system functionality, which directly impacts the development team in terms of workload, skills, coordination, and performance.

Since the project follows an Agile methodology, the analysis focuses on how the change affects team capacity, sprint planning, backlog management, and collaboration among roles. Additionally, Software Configuration Management (SCM) practices are applied to ensure proper control, traceability, and stability during the implementation process.

### Current Team Status

The team is currently in the middle stage of development, having completed several sprints and established a stable workflow.

Table 1: Team status

| Factor | Status | Justification |
| --- | --- | --- |
| Team maturity | Medium–High | Experience with system |
| Work stability | Stable | Defined Agile process |
| Impact on team | High | New skills required |
| Coordination level | High | Multiple roles involved |

The team is already productive; however, introducing the change will require adjustments in workload distribution and planning.

### Required skills

The change introduces new technical and collaborative requirements for the team:

Table 2: Required skills

| Area | Skill | Reason |
| --- | --- | --- |
| Backend | API development | System integration |
| Frontend | Web development | New interface |
| Database | Design & migration | Data updates |
| Security | Authentication & HTTPS | Data protection |
| QA | Testing | New scenarios |
| SCM | Version control | Baseline update |
| Agile | Scrum practices | Iterative integration |

This demonstrates that the team must expand its skill set or redistribute responsibilities.

### Effort estimation

Effort is evaluated based on the team’s capacity and workload distribution.

Table 3: Effort scale

| Level | Hours | Meaning |
| --- | --- | --- |
| Low | 1–40 | Minor impact |
| Medium | 41–120 | Moderate |
| High | 121–300 | Significant |
| Very High | 300+ | Critical |

Table 4: Effort per team activity

| Activity | Effort | Impact on Team |
| --- | --- | --- |
| Architecture update | Medium | Coordination required |
| Development | High | Increased workload |
| Integration | Medium | Cross-team work |
| Testing | High | More scenarios |
| Documentation | Low | Minor effort |
| Sprint planning | Medium | Backlog adjustment |

Total effort = High

The effort is high because the change affects multiple team responsibilities and requires coordination across roles.

### Team capacity impact

The change affects the team’s performance in several ways:

- Increased workload per sprint

- Temporary reduction in velocity

- Need for learning and adaptation

- Greater coordination between roles

Result: Moderate-to-high impact on team capacity.

### Required time

Time is estimated in sprints, considering team performance:

Table 6: Estimated time in sprints

| Phase | Sprints | Impact on Team |
| --- | --- | --- |
| Planning | 1 | Backlog update |
| Development | 3 | Intensive workload |
| Integration | 1 | Coordination |
| Testing | 2 | QA effort |
| Documentation | 1 | Minor |

Total ≈ 8 weeks

The team can implement the change incrementally, although initial productivity may decrease.

Table 7: Team cost estimation

| Role | Qty | Cost per week (USD) | Weeks | Total |
| --- | --- | --- | --- | --- |
| Developer | 2 | 800 | 8 | 12800 |
| Web developer | 1 | 900 | 8 | 7200 |
| Database engineer | 1 | 850 | 4 | 3400 |
| Tester | 1 | 700 | 4 | 2800 |
| Scrum master / PM | 1 | 1000 | 8 | 8000 |

Estimated human resource cost = 34,200 USD

Table 8: Technological cost estimation

| Resource | Estimated cost | Reason |
| --- | --- | --- |
| Web server | 500 USD | Hosting |
| SSL certificate | 150 USD | Security |
| Database upgrade | 400 USD | Storage |
| CI/CD tools | 300 USD | Agile integration |
| Testing tools | 250 USD | QA |

Estimated technology cost = 1,600 USD

Table 9: Total approximate cost

| Category | Cost |
| --- | --- |
| Human resources | 34,200 USD |
| Technology | 1,600 USD |
| Total | 35,800 USD |

Approximate cost: ≈ 36,000 USD

### Human resources

Agile teams are usually small, but new functionality may require more roles. The change affects team composition:

Table 7: Human resources

| Role | Qty | Impact |
| --- | --- | --- |
| Developer | 2 | Core implementation |
| Web Developer | 1 | New skills |
| DB Engineer | 1 | Data management |
| Tester | 1 | QA expansion |
| Scrum Master / PM | 1 | Coordination |

The team may need to expand or reorganize to maintain efficiency.

### Technological resources

Table 8: Technology

| Resource | Needed | Team Impact |
| --- | --- | --- |
| Web server | Yes | Deployment |
| App server | Yes | Integration |
| Database server | Yes | Data |
| SSL | Yes | Security |
| Git | Yes | Version control |
| CI/CD | Yes | Automation |

Technology supports the team but requires additional management.

### Contract impact

Even in Agile environments, team workload changes affect agreements:

Table 9: Contract impact

| Item | Change | Reason |
| --- | --- | --- |
| Scope | Yes | New tasks |
| Time | Yes | More sprints |
| Budget | Yes | More effort |
| Agreement | Yes | Formal update |

Contract must be updated to include the new backlog items.

### Mandatory standards

Table 10: Standards

| Standard | Use |
| --- | --- |
| ISO 12207 | Lifecycle |
| ISO 25010 | Quality |
| ISO 27001 | Security |
| Data protection | Customers |
| Agile SCM | Version control |

These standards guide team practices and ensure quality.

### Evaluation scales

Table 11: Scale

| Factor | Scale |
| --- | --- |
| Effort | High |
| Cost | Medium |
| Risk | Medium |
| Time | Medium |
| Impact on team | High |

### Risk analysis

Table 12: Risks

| Risk | Level | Team Impact |
| --- | --- | --- |
| Overload | Medium | Reduced productivity |
| Skill gaps | Medium | Learning curve |
| Complexity | High | Coordination difficulty |
| Delays | Medium | Sprint impact |

Agile practices help mitigate these risks.

### SWOT Analysis for Change Request CR-001(Team perspective)

In order to support the decision-making process for Change Request CR-001, a SWOT analysis (Strengths, Weaknesses, Opportunities, and Threats) was performed.

Strengths

- Experienced team

- Agile methodology already in place

- Established SCM practices

Weaknesses

- Lack of some technical skills

- Potential decrease in velocity

- Increased coordination complexity

Opportunities

- Skill development

- Process improvement

- Better team collaboration

Threats

- Work overload

- Delays due to adaptation

- Increased system complexity

### Guidelines

- Register change request

- Analyze team impact

- Evaluate feasibility

- Estimate effort

- Assess risks

- Update backlog

- Adjust team roles

- Define new baseline

### Decision process

Table 14: Final evaluation

| Factor | Result |
| --- | --- |
| Technical feasibility | Feasible |
| Team capacity | Adjustable |
| Time | Acceptable |
| Risk | Manageable |
| Value | High |

### Approval criteria

Table 15: Rules

| Condition | Result |
| --- | --- |
| Feasible | Yes |
| Team can adapt | Yes |
| Risk manageable | Yes |
| Time acceptable | Yes |
| Value high | Yes |

Result: APPROVED

### Final decision

The Change Request CR-001 is approved because the team has the capacity to adapt through task redistribution, skill development, and Agile practices.

Although the impact on the team is significant, it is manageable with proper planning, coordination, and configuration management.

### Conclusion

The evaluation confirms that the success of the change depends primarily on the team’s ability to adapt, rather than only on technical feasibility.

The team can integrate the change through iterative development, maintaining system stability while managing increased complexity and workload.

Agile methodology and SCM practices ensure that the change can be implemented in a controlled and efficient manner.

The high value of the change justifies the additional effort required from the team, making the approval decision appropriate.