Change Request CR-003

Centralized Multi-Store Financial Monitoring Module

Introduction

This document presents the formal evaluation and update of Change Request CR-003 from the perspective of Software Configuration Management (SCM) for the Retail Sales System project.

The client is expanding business operations by opening a new store in another location. As a result, a new module is required to centralize the financial monitoring of both stores within a single platform. The main purpose of this functionality is to improve administrative control, financial analysis, and strategic decision-making across all business branches.

The proposed module will provide centralized management and analysis of:

- Sales performance for each store

- Financial earnings and profitability

- Product assortments and inventory distribution

- Vendor performance and management

- Comparative analysis between stores

- Consolidated financial reports

Additionally, the system must ensure financial data integrity, traceability, scalability, and secure access management to support future business expansion and operational growth.

Since the project follows Agile methodologies and SCM practices, all modifications must be properly documented, versioned, validated, and approved before being incorporated into the updated project baseline.

Change Description

Client Request

The client requests the implementation of a new module called:

“Centralized Multi-Store Financial Monitoring Module”

The module must:

- Centralize financial information from both stores

- Provide comparative analysis between branches

- Monitor sales and earnings in real time

- Manage product assortments across stores

- Monitor vendor performance

- Generate consolidated financial reports

- Support future store expansions

Functional Requirements

Financial Monitoring Module

CREATE Operations

RF-046

The system shall allow the registration of new store branches.

RF-047

The system shall allow associating sales transactions with a specific store.

RF-048

The system shall allow the registration of financial goals for each branch.

RF-049

The system shall allow registering vendors associated with products and stores.

RF-050

The system shall allow the registration of product assortment categories for each store.

READ Operations

RF-051

The system shall display consolidated sales information from all stores.

RF-052

The system shall allow viewing individual earnings by store.

RF-053

The system shall generate comparative reports between stores.

RF-054

The system shall display real-time financial indicators.

RF-055

The system shall allow monitoring vendor performance.

RF-056

The system shall display product assortment and inventory rotation statistics.

RF-057

The system shall generate consolidated monthly and annual financial reports.

UPDATE Operations

RF-058

The system shall allow updating financial goals for each branch.

RF-059

The system shall allow modification of vendor information.

RF-060

The system shall allow updating product assortment categories.

RF-061

The system shall allow updating financial configurations for each store.

DELETE Operations

RF-062

The system shall allow deactivation of inactive store branches.

RF-063

The system shall maintain historical records of deactivated stores.

Non-Functional Requirements

Security Requirements

RNF-018

The system shall restrict access to financial information based on user roles.

RNF-019

The system shall encrypt sensitive financial information.

RNF-020

The system shall maintain audit logs of all financial modifications performed by users.

Performance Requirements

RNF-021

The system shall generate financial reports within 10 seconds.

RNF-022

The system shall support concurrent access from multiple store branches.

Scalability Requirements

RNF-023

The system architecture shall support the addition of new stores without requiring major redesign.

RNF-024

The system shall support increased financial transactions without affecting system performance.

Availability Requirements

RNF-025

The system shall maintain continuous synchronization between stores.

Maintainability Requirements

RNF-026

The new module shall follow a modular architecture to support future financial expansions.

Database Impact

The implementation of the new module requires significant modifications to the database structure in order to support multi-store operations.

Proposed New Entities

- StoreBranch

- FinancialMonitoring

- FinancialGoal

- FinancialReport

- VendorStore

- FinancialIndicator

- FinancialHistory

These modifications require:

- New relational mappings

- Database migration scripts

- Additional storage capacity

- Updated backup policies

Impact Level:

High

Current Team Status

The development team is currently operating in a stable stage of the project. However, the incorporation of a centralized financial monitoring module significantly increases the operational and analytical complexity of the system.

| Factor | Status | Justification |
| --- | --- | --- |
| Team maturity | High | The team already understands the current architecture |
| Work stability | Moderate | The change introduces additional integrations |
| Coordination level | High | Multiple technical areas participate |
| Workload impact | High | New financial functionalities must be implemented |

Required Skills

| Area | Skill | Reason |
| --- | --- | --- |
| Backend | Financial API development | Multi-store integration |
| Frontend | Dashboard and visualization development | Financial reporting |
| Database | Relational data modeling | Data consolidation |
| Security | Financial data protection | Sensitive information |
| QA | Functional and integration testing | Validation of financial reports |
| SCM | Version control and traceability | Change management |
| Financial Analysis | Financial metrics interpretation | Business indicators |

Effort Estimation

| Activity | Effort | Impact |
| --- | --- | --- |
| Architecture redesign | High | Multi-store integration |
| Development | Very High | New modules |
| Database migration | Medium | New entities |
| Integration | High | Data synchronization |
| Testing | High | New testing scenarios |
| Documentation | Medium | Baseline updates |

Total Estimated Effort:

VERY HIGH

The effort level is considered very high due to the incorporation of centralized financial monitoring and consolidated processing of business information.

Team Capacity Impact

The requested change impacts the team in several ways:

- Increased workload per sprint

- Greater integration complexity

- Need for financial validation processes

- Increased coordination between technical areas

- Additional testing scenarios

Result:

High impact on team capacity

Required Time

| Phase | Sprints | Impact |
| --- | --- | --- |
| Planning and analysis | 1 | Requirement definition |
| Architecture update | 1 | Multi-store design |
| Development | 4 | New modules |
| Database migration | 1 | Data restructuring |
| Integration | 1 | Data consolidation |
| Testing | 2 | Functional QA |
| Documentation | 1 | SCM baseline update |

Total Estimated Time:

Approximately 10 weeks

Human Resource Estimation

| Role | Quantity | Weeks | Total Cost (USD) |
| --- | --- | --- | --- |
| Backend Developers | 2 | 10 | 16,000 |
| Frontend Developer | 1 | 10 | 9,000 |
| Database Engineer | 1 | 5 | 4,250 |
| QA Tester | 1 | 5 | 3,500 |
| Scrum Master / PM | 1 | 10 | 10,000 |
| Financial Analyst | 1 | 4 | 4,800 |

Estimated Human Resource Cost:

≈ 47,550 USD

Technological Resources

| Resource | Estimated Cost | Reason |
| --- | --- | --- |
| Additional server | 700 USD | Financial processing |
| Database expansion | 500 USD | Information consolidation |
| BI/Dashboard tools | 600 USD | Reports and metrics |
| Monitoring tools | 300 USD | Financial tracking |
| SSL certificates | 200 USD | Security |

Estimated Technology Cost:

≈ 2,300 USD

Total Approximate Cost

| Category | Cost |
| --- | --- |
| Human resources | 47,550 USD |
| Technology | 2,300 USD |

Approximate Total:

≈ 49,850 USD

Contract Impact

| Item | Change | Reason |
| --- | --- | --- |
| Scope | Yes | New financial module |
| Time | Yes | Additional sprints |
| Budget | Yes | Additional resources |
| Infrastructure | Yes | Multi-store expansion |
| Agreement | Yes | Formal update required |

The contract must be formally updated to include the new financial and operational functionalities.

Mandatory Standards

| Standard | Purpose |
| --- | --- |
| ISO 12207 | Software lifecycle |
| ISO 25010 | Software quality |
| ISO 27001 | Information security |
| Agile SCM | Configuration management |
| Financial best practices | Data integrity |

Risk Analysis

| Risk | Level | Impact |
| --- | --- | --- |
| System overload | Medium | Reduced performance |
| Financial errors | High | Inconsistent information |
| Integration delays | Medium | Sprint disruption |
| Multi-store complexity | High | Difficult coordination |
| Increased costs | Medium | Budget impact |

Agile practices and SCM controls help mitigate these risks through iterative validation and continuous monitoring.

SWOT Analysis for Change Request CR-003

Strengths

- Experienced development team

- Existing modular architecture

- Established Agile processes

Weaknesses

- Increased financial complexity

- Higher workload

- Need for financial metrics analysis

Opportunities

- Business expansion

- Operational centralization

- Improved decision-making

Threats

- Increased operational costs

- Integration delays

- Dependency on multi-store synchronization

Guidelines

- Register Change Request CR-003

- Analyze technical and financial impact

- Update the project backlog

- Design multi-store architecture

- Create new financial entities

- Implement consolidated dashboards

- Perform functional and financial testing

- Update SCM baseline

- Deploy incrementally

Decision Process

| Factor | Result |
| --- | --- |
| Technical feasibility | Feasible |
| Team capacity | Adjustable |
| Time | Acceptable |
| Risk | Manageable |
| Business value | High |

Approval Criteria

| Condition | Result |
| --- | --- |
| Technically feasible | Yes |
| Risks manageable | Yes |
| Team adaptable | Yes |
| Acceptable timeline | Yes |
| High business value | Yes |

Final Decision

Result: APPROVED

The Change Request CR-003 is approved due to the client’s business expansion needs and the necessity of centralized financial monitoring across multiple stores.

Although the change introduces greater technical and operational complexity, the development team can manage the implementation through Agile methodologies, SCM practices, and controlled incremental development.

The strategic value of centralized financial monitoring justifies the additional effort, timeline, and associated costs.

Conclusion

The evaluation confirms that implementing a centralized multi-store financial monitoring module is both technically feasible and strategically necessary for the client’s business growth.

The integration of sales monitoring, earnings analysis, product assortment management, and vendor supervision will significantly improve administrative and financial decision-making processes.

From an SCM perspective, the change introduces important modifications to the system architecture, database structure, infrastructure, and Agile planning activities. However, through proper configuration management and version control practices, the team can implement the change in a controlled and maintainable manner.

The approval of CR-003 strengthens the future scalability of the system and prepares the platform for additional commercial expansions.