SOFTWARE CONFIGURATION MANAGEMENT

MASTER PLAN OF SOFTWARE CONFIGURATION MANAGEMENT (SCM)

“Retail Sales System – SCM Master Plan”

Author:

Ing. Luis Miguel Fonseca Ponce

Tabla de contenido

Introduction	3

Initial System Overview	3

Baseline 1.0	3

Change Request CR-001 – Online Sales Platform	4

Baseline 2.0	4

Change Request CR-002 – Expiration Alert Module	5

Change Request CR-003 – Centralized Financial Monitoring Module	5

Change Request CR-004 – Online Spoiled Dairy Product Reporting Module	6

Baseline 3.0	6

Configuration Item Evolution	6

Traceability of Changes	7

Lessons Learned	7

Final Project Status	7

Conclusions	8

# Introduction

This document describes the historical evolution of the Retail Sales System (RSS) from its initial version through the successive approved Change Requests that transformed the system into a more complex enterprise solution. The document records what happened during the project lifecycle, the decisions made, the approved modifications, and the resulting baselines.

# Initial System Overview

The Retail Sales System was originally conceived as a software platform intended to support retail store operations.

The initial scope included:

Cashier operations

Product administration

Vendor management

Inventory management

This initial configuration was established as Baseline 1.0.

# Baseline 1.0

Baseline 1.0 represented the first approved version of the project and contained the following modules:

• Cashier Module
• Product Module
• Vendor Module
• Inventory Module

At this stage the system only supported physical store operations.

# Change Request CR-001 – Online Sales Platform

Business Need:

The client identified the need to expand sales channels by incorporating online sales services.

Impact:

• New web platform
• REST API integration
• Customer management
• Online ordering
• Authentication services

Result:

The Change Control Board approved the request and the system evolved into a hybrid platform supporting both physical and online sales.

# Baseline 2.0

Baseline 2.0 incorporated:

• Online sales services
• Customer management
• Web platform
• REST APIs
• Authentication services

# Change Request CR-002 – Expiration Alert Module

Business Problem:

The company experienced losses due to expired products.

Implemented Solution:

An automated expiration alert module was incorporated.

Benefits:

• Improved inventory control
• Reduced financial losses
• Improved product traceability

# Change Request CR-003 – Centralized Financial Monitoring Module

Business Need:

The organization expanded operations by opening a second store.

Implemented Solution:

A centralized financial monitoring platform capable of consolidating information from multiple stores.

Benefits:

• Real-time monitoring
• Comparative analysis
• Financial reporting
• Vendor performance evaluation

# Change Request CR-004 – Online Spoiled Dairy Product Reporting Module

Business Need:

New health regulations required online reporting of spoiled dairy products.

Implemented Solution:

A regulatory reporting module capable of:

• Registering spoiled products
• Maintaining traceability
• Generating official reports
• Submitting information to authorities

Benefits:

• Regulatory compliance
• Food safety traceability
• Improved auditability

# Baseline 3.0

Baseline 3.0 incorporated:

• Expiration Alert Module
• Financial Monitoring Module
• Regulatory Reporting Module
• Traceability Services

# Configuration Item Evolution

Throughout the project lifecycle, the following configuration items evolved:

• Source Code
• Database Structures
• REST APIs
• User Documentation
• Test Cases
• Deployment Pipelines

# Traceability of Changes

Each approved Change Request generated modifications in requirements, architecture, source code, testing artifacts, and baselines. SCM processes guaranteed traceability among all affected artifacts.

# Lessons Learned

The project demonstrated the importance of:

• Formal change management
• Baseline control
• Version supervision
• Continuous auditing
• Agile and SCM integration

# Final Project Status

The final system evolved from a traditional retail application into a hybrid enterprise platform supporting operational, financial, compliance, and traceability functionalities.

# Conclusions

The evolution of the Retail Sales System illustrates how Software Configuration Management contributes to maintaining control, traceability, quality, and stability during continuous software evolution.