SOFTWARE CONFIGURATION MANAGEMENT

Homework

“Retail Sales System – Configuration Management Plan”

Author:

Ing. Luis Miguel Fonseca Ponce

Table of Contents

Introduction and Purpose	3

Organization and Responsibilities	3

The Five Tenets of Configuration Management (CIO-2123)	3

Configuration Planning and Management	3

Configuration Identification	3

Configuration Change Management	4

Configuration Status Accounting	4

Configuration Verification and Audits	4

Risk Analysis and Standards	5

# Introduction and Purpose

The purpose of this plan is to establish a systematic process to manage and control the baselines and configurations of the Retail Sales System (RSS) throughout its life cycle. This plan ensures that any changes to system components (hardware, software, and documentation) are performed in a controlled manner, maintaining architectural integrity and the security of the operational environment.

# Organization and Responsibilities

Following the CIO-2123 guidelines, the following key roles are established, adapted to the RSS agile development team:

- Change Advisory Board (CAB): Responsible for evaluating and approving or disapproving proposed changes, such as CR-001. In this project, it is led by the Scrum Master / PM.

- Configuration Manager: Holds overall responsibility and authority over the process, managing version control, architectural integrity, and conducting periodic audits.

- Change Implementers: The technical team (Backend and Web Developers, and Database Engineer) responsible for testing, implementing, and, if necessary, reversing changes.

- Change Requestor: The individual responsible for originating a Request for Change (e.g., for new system functionalities).

# The Five Tenets of Configuration Management (CIO-2123)

## Configuration Planning and Management

A strategy is defined to determine the scope and objectives of the process, identifying which IT assets will be tracked within the Configuration Management Database (CMDB). The approach is iterative, aligned with the team's Agile methodology, integrating configuration management into Sprint planning.

## Configuration Identification

In this stage, Configuration Items (CIs) are selected and assigned unique identifiers. Identified CIs for RSS v.4 include:

- Hardware: Web server, application server, and database storage.

- Software: API source code (Backend), web interface (Frontend), SSL certificates, and database migration scripts.

- Documentation: User manuals, system baselines, and QA test scenarios.

- Attributes: Each CI will record version, owner, Git location, and parent/child relationships.

## Configuration Change Management

Every change, including the additional functionality proposed in CR-001, must follow a disciplined process:

- Registration: The request is formally entered into the CMDB with a unique ID.

- Impact Analysis: Evaluation of the effect on team capacity, backlog, and budget (estimated at $36,000 USD).

- Technical Feasibility: The team determines if the change is viable (e.g., requirement for new API and security skills).

- CAB Approval: Changes are not official until they are formally reviewed and approved by the CAB.

## Configuration Status Accounting

The CMDB tool is used to track the life cycle of every change to provide coordination and accountability. Detailed records must be maintained, including:

- The reason for the changes.

- The schedule for incorporating the change into the system.

- A history of approvals and previous versions to allow for recovery in case of critical failures.

## Configuration Verification and Audits

The Configuration Manager will conduct periodic audits to ensure:

- The physical and functional configuration matches the established requirements and documentation.

- Compliance with mandatory standards (ISO 12207 for lifecycle and ISO 27001 for security).

- The accuracy and completeness of the information contained within the CMDB after implementing CR-001.

# Risk Analysis and Standards

The plan incorporates a SWOT analysis to support decision-making, identifying strengths like the use of Git and CI/CD for automation. Risks such as workload overload or complexity are mitigated through iterative development and constant baseline updates after each successful integration.