SOFTWARE CONFIGURATION MANAGEMENT

Homework

“Retail Sales System – Configuration Baseline Update”

Author:

Ing. Luis Miguel Fonseca Ponce

Table of Contents

1.	Project Overview	3

2.	Change Request Identification	3

3.	Impact Analysis	3

3.1 Functional Impact	3

3.2 Architectural Impact	3

3.3 Project Impact	4

4.	Feasibility Evaluation	4

5.	Change Control Board Decision	4

6.	Justification for Approval	4

7.	Configuration Baseline Definition	5

8.	Software Configuration Items (SCI)	5

9.	Configuration Control Process	6

10.	Risk Management	6

Conclusion	7

## Project Overview

The current project consists of a Retail Sales System designed for on-site operations in a retail shop.

The system is currently in the middle stage of development.

Current System Modules

The system contains the following components:

- Cashier Module

- Vendor Module

- Products Module

- Stock (Inventory) Module

The system was initially designed to support in-store sales operations only.

## Change Request Identification

Change Request ID:  CR-001

Request Description: Development of a web platform for online sales integrated with the existing retail system.

The change also requires the implementation of formal configuration control to manage system evolution.

## Impact Analysis

## 3.1 Functional Impact

The change introduces new functionalities to support online commerce, including:

- Customer registration and authentication

- Online product catalog

- Shopping cart functionality

- Order management

- Online payment processing

- Integration with the inventory system

## 3.2 Architectural Impact

The current system architecture must evolve from a local retail system to a hybrid architecture supporting both physical and online sales.

Proposed architecture:

Web Frontend - Application Server / REST API - Central Database - Shared Inventory Management

This architecture enables the reuse of existing modules while extending system capabilities.

## 3.3 Project Impact

The change affects:

- System requirements

- System architecture

- Database design

- Development schedule

- Testing activities

The overall impact level is considered high but manageable.

## Feasibility Evaluation

| Criteria | Evaluation |
| --- | --- |
| Technical feasibility | Feasible with architectural extension |
| Operational feasibility | High business value |
| Economic feasibility | Acceptable with moderate cost increase |
| Risk level | Medium |

## Change Control Board Decision

After performing the impact and feasibility analysis, the Change Control Board (CCB) has decided:

Decision: APPROVED

## Justification for Approval

The change request is approved based on the following considerations:

- Online sales capability significantly increases business opportunities.

- The new functionality can reuse existing modules such as Products and Stock.

- The system can evolve into a hybrid retail platform supporting both physical and online transactions.

- Implementing configuration control ensures traceability and stability during system evolution.

## Configuration Baseline Definition

A new project baseline (Baseline 2.0) will be established to include the approved changes.

Baseline 1.0

Original system scope:

- In-store retail sales

- Cashier, Vendor, Products, and Stock modules

Baseline 2.0

Extended system scope:

- In-store sales

- Online sales website

- Customer management

- Online order processing

- Integrated inventory management

## Software Configuration Items (SCI)

The following items are defined as Software Configuration Items within the new baseline:

| SCI ID | Configuration Item |
| --- | --- |
| SCI-REQ-02 | Updated Requirements Specification |
| SCI-DES-02 | Updated System Architecture Design |
| SCI-WEB-01 | Web Application Module |
| SCI-API-01 | REST API Services |
| SCI-DB-02 | Updated Database Schema |
| SCI-TEST-02 | Test Plan and Test Cases |
| SCI-DOC-02 | Updated User Documentation |

## Configuration Control Process

All configuration items will be managed through a formal Configuration Management process, including:

- Version control

- Change request documentation

- Approval by the Change Control Board

- Configuration audits

- Traceability between requirements, design, code, and tests

## Risk Management

The main identified risks include:

- Security vulnerabilities in online transactions

- Inventory synchronization issues

- Increased system complexity

Mitigation strategies:

- Secure communication protocols (HTTPS)

- Centralized inventory management

- Incremental integration and testing

## Conclusion

The approval of this change request allows the retail system to evolve into a hybrid sales platform, supporting both physical and online commerce.

By establishing Baseline 2.0 and implementing configuration control, the project ensures proper management of system evolution, traceability of changes, and long-term maintainability.